CNA340

Statement of Work

05/20/2020

Presented by:

Saeid Nahali

Time and materials

|  |  |
| --- | --- |
| Partner name | **Mohammad Pakizehjam** |
| Project name | **Debugging Code** |
| Engagement duration | **1 Week** |
| Begin date | **05.20.2020** |
| End date | **05.26.2020** |

Estimated time and Budget and Schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Item description | Delivery schedule | | Hours | Rate (Hourly) | | Total  Cost  (estimate) |
| Pull request | Commit |
| Debugging | 05.20.2020 | 05.25.2020 | 10 | $35 | | $350 |
| Test and Troublshooting | 05.26.2020 | 05.26.2020 | 1 | $35 | | $35 |
| Total(estimate) |  |  |  |  |  | $385 |

Change management process

Please Update commit description for read history.

Acceptance and authorization

The terms and conditions of the **Professional Services Agreement** apply in full to the services and products provided under this Statement of Work.

**IN WITNESS WHEREOF**, the parties hereto each acting with proper authority have executed this Statement of Work, under seal.

|  |  |  |
| --- | --- | --- |
| Mohammad Pakizehjam |  | Saeid Nahali |
| Full name |  | Full name |
| Partner |  | Programer |
| Title |  | Title |
|  |  |  |
| Signature |  | Signature |
| 05.20.2020 |  | 05.20.2020 |
| Date |  | Date |